Checkers Game Test Plan

UMGC 495 Section 6982

Egan, Alexander

Parada, Pavel

Romano, Joseph

Table of Contents

Introduction .......................................................................................................................3

Testing Objectives...............................................................................................................3

Test Strategy........................................................................................................................4

Test Scope............................................................................................................................5

Test Cases............................................................................................................................5

Testing Procedures..............................................................................................................7

Testing Schedule...............................................................................................................14

Testing Resources…….......................................................................................................16

Defect Management..........................................................................................................16

- Introduction (Contributed: Egan, Alexander)

As Group 2’s Checkers Project nears completion, the method of how testing will be carried out needs to be established. While each group member will individually test to ensure that the code they are writing works, how this code interacts with other parts of the project needs to be tested. This document outlines how this testing will be carried out.

- Testing Objectives (Contributed: Alexander Egan)

Group 2’s project consists of making a working Checkers game that has ease of use for users. It would follow all the basic rules of Checkers, such as, but not limited to, players are only allowed to move checker pieces diagonally, they can only move one space to move, and they can move an extra space to eliminate their opponent’s piece.

Testing the program to ensure it is in line with these rules is the primary goal. Overall, the testing objectives Group 2 are to ensure that the program follows:

- Easy to learn and use.

- Follows the rules of Checkers.

- Disallows users to do anything that is not part of the rules of Checkers.

- Test Strategy (Contributed: Alexander Egan)

The testing methodology adopted by Group 2 is to use unit testing to ensure all modules of the project work properly. First, all components that have the loosest coupling, which are the Checker, GameException, and Player classes (as of the writing of this document) are tested. Basic functionality is tested for their methods as they do not contain much complexity.

The classes that use these loosely coupled classes are tested next. Edge test cases are introduced into testing as these classes hold more complex logic that allow for various outcomes, unlike the loosely coupled classes. Since this is a game, these edge cases must be given due consideration to prevent anyone exploiting a bug when playing.

Testing will continue to move through the classes as they build upon the prior classes that were made and tested until it is the program that is being tested. The program’s ease of use will then be tested and modified until it reaches a point where users can learn how to use and play the program without a manual.

Each test will be in a single unit test that seeks a certain outcome. Later in this document is a table showing the test cases made.

- Test Scope (Contributed: Alexander Egan)

While Group 2 wishes to test our application extensively, we cannot test it for everything as it would be impractical. We will approach our test plan ensuring to test for critical features then, if discovered, fix bugs and defects along the way. The following will be tested as it is necessary to have for a functional Checkers game.

What will be tested:

- Class functionality

- Component functionality

- User Interface functionalities

- Operating Systems (Windows 11 and Linux) - If time permits and resources are available, we can test MacOS through a virtual machine since we are unaware at this time of any team member that has a Mac.

What will not be tested:

- Any operating system not mentioned previously

- Hardware constraints

- Performance

- Optimization

- Test Cases (Contributed: Alexander Egan, Pavel Parada, Joseph Romano)

Below is most of the test cases that will be used to test the program. More may be added as development furthers. This also acts as the testing schedule.

| Test Case # | Date | Action | Expected Result | Actual Result | Result (Pass/Fail) |
| --- | --- | --- | --- | --- | --- |
| 1 | 7/5/2026 | Checker Creation | A Checker object is created and all methods work properly. Unit Test returns true. | Unit test returns true. | Pass |
| 2 | 7/5/2026 | Checker King Status | A Checker object is able to change its isKing status and return the proper state of it. Unit Test returns true. | Unit test returns true. | Pass |
| 3 | 7/5/2026 | Board Initialization | A Board object is created successfully. All methods are tested in this test case. Unit Test returns true. | Unit test returns true. | Pass |
| 4 | 7/5/2026 | Move Validation - Invalid Piece Movement Onto Other Piece | Throws a GameException stating player must choose an empty spot. Unit test returns true. | Unit test returns true. | Pass |
| 5 | 7/5/2026 | Move Validation - Invalid Own Piece Capture | Throws a GameException stating player cannot capture their own piece. Unit Test returns true. | Unit test returns true. | Pass |
| 6 | 7/5/2026 | Move Validation - Invalid Move Range | Throws a GameException stating player cannot move more than 1 or 2 spaces. Unit Test returns true. | Unit test returns true. | Pass |
| 7 | 7/5/2026 | Move Validation - Invalid Vertical and Horizontal Move | Throws two GameExceptions stating can only move diagonaly. Unit Test returns true. | Throws one GameException, Unit Test returns false. | Fail |
| 8 | 7/5/2026 | Move Validation - Invalid Board Range | Throws a GameException stating player cannot place a piece out of the board's bounds. Unit Test returns true. | Throws an ArrayIndexOutofBoundsException, Unit Test returns true. | Fail |
| 9 | 7/5/2026 | Move Validation - Invalid Piece Selection | Thriws a GameException stating player did not select a checker. | Unit test returns true. | Pass |
| 10 | 7/5/2026 | Move Validation - Invalid Capture | Throws a GameException stating that there is no piece to capture. | Throws a GameException stating that player cannot capture own piece. Unit Test returns true. | Fail |
| 11 | 7/5/2026 | Move Validation - Invalid Backwards Movement | Throws a GameException stating that non-kinged pieces cnnot move backwards on the board. Unit test returns true. | Unit test returns false. | Fail |
| 12 | 7/5/2026 | Valid Capture | Player can capture an enemy piece in a legal move. Unit test returns true. | Throws a GameException stating player cannot capture own piece. Unit test returns false. | Fail |
| 13 | 7/5/2026 | Valid Move | Player can move a checker in a legal move. Unit test returns true. | Unit test returns true. | Pass |
| 14 | 7/12/2026 | Application is launched. | Application window shows up without errors and start menu is shown. | (To Be Tested) |  |
| 15 | 7/12/2026 | Start game button is selected. | Window changes to show the Checkers board and the board is properly set. | (To Be Tested) |  |
| 16 | 7/12/2026 | Checkers piece is selected and moved to viable position | Checkers piece shows up at new location. | (To Be Tested) |  |
| 17 | 7/12/2026 | Checkers Piece is selected and moved to an unallowed space. | Message states that player cannot move their Checkers piece there. | (To Be Tested) |  |
| 18 | 7/16/2026 | A player has taken their turn and is the other player's turn. | The opposite color of current player cannot be moved now. | (To Be Tested) |  |
| 19 | 7/16/2026 | AI takes a turn and is the other player's turn | The AI makes a valid move and does not move the other player's checkerpiece. | (To Be Tested) |  |

- Testing Procedures (Contributed: Alexander Egan)

In a separate class, methods are made for each unit test. Tests sometimes differed depending on how much logic a class may hold. Below is how each class was tested.

Checker, GameException and Player

The tests for these classes consisted of testing output and modification methods. These classes either hold no methods or have some methods to change, set, or return values. To test these, a method in the UnitTests class is made for each class, with the class being tested instantiated inside.

Each method of these classes is tested in the unit test. While this is not typical for unit tests, there are miniature unit tests in each one to verify that the method output or change the proper value.

Board

Similar to the classes mentioned above, all methods of Board were tested. Unlike them, however, each method was contained in its own unit test. The logic in this class is minimal, so this class does not need too extensive testing.

Move

Move is more complex than the classes above, as it has a method that has multiple conditions in which it can throw an exception. A unit test was made for each case so that an exception could be thrown to ensure the logic is sound. Edge cases are also taken into consideration to ensure that the logic catches anything unwanted.

Standard testing of methods with low complexity is carried out as well. Like the classes above, if the method is of low complexity, then it is tested in individual unit tests to ensure that the output or change in values is correct.

GameRules

GameRules covers valid moves and the logic for the outcome of games, whether it be winning, losing, or a draw. Each condition will need a unit test on its own to ensure it calculates the correct outcome of the game.

Edge cases will also be tested so that even if a situation would rarely show up or is impossible to happen, the program still takes it somewhat into account.

AILogic

AILogic is the class that handles the movement of a computer opponent if a user is playing the Checkers game on their own. Multiple tests will have to be made to ensure that the AI is making valid moves and following the rules of Checkers itself.

GUIs

While the GUI classes can be tested like the classes mentioned above, because they have visual aspects and some with direct I/O elements with users, they will be tested differently. An approach to testing GUI elements is to associate objects with console outputs when a mouse event is detected. For example, if a checker is clicked, an output in the console will indicate which checker was clicked via board coordinates.

Every aspect that requires direct user input will be tested in the GUIS. For menus, the buttons will be tested to ensure they work as intended. The board must be able to properly interact with how the player wishes to play the game while not updating itself if a player makes an illegal move.

Finally, the GUIS will be tested for ease of use. This means ensuring that everything on the screen does as advertise. For example, if a user presses the pause button, then the game should pause, and the board cannot update.

- Testing Schedule (Contributed: Joseph Romano)

UI-to-Logic Integration (July 8 – July 13)

- UI Interaction Loop: Verify that BoardUI correctly triggers UI updates when a user clicks a checker and that the visual state of CheckerUI updates accurately upon a valid move.

- Input Synchronization: Test for ghost selections ensuring that after a piece is moved, the previous selection is cleared from the UI and does not allow secondary moves in the same turn.

AI Intelligence & Game Flow (July 14 – July 18)

- AI Response Latency & Validity: Test AI Logic within a live game loop. Verify that the AI identifies valid moves from its current position and does not attempt to move pieces into invalid board ranges or onto occupied spaces.

- Turn-Based State Machine: Validate the transition between Player turns (Human vs. AI). Specifically, ensure that once a move is completed, the current Player updates and the opposing player's pieces become intractable.

Correction of Identified Known Test Failures (July 19 – July 24)

- Diagonal Constraint Fix: Re-test the logic for vertical/horizontal movement to ensure Game Exception is thrown correctly and that diagonal moves are strictly enforced.

- Boundary & Array Safety: Perform stress tests on move ranges to ensure that no Array Index Out Of Bounds Exception occurs when a piece approaches the edge of the board.

- Kinged Piece Logic: Test the specialized movement rules for King checkers, ensuring they can move in both directions (up/down) unlike standard pieces.

End-to-End Victory & Stress Testing (July 25 – July 29)

- Win/Loss Condition Verification: Simulate game states where one Player has zero pieces remaining to ensure the "Game Over" state triggers and the UI displays the correct winner.

- Resource & Performance Audit: Monitor for memory leaks or lag during extended play sessions, particularly when high-frequency moves are executed via the BoardUI.

- Final Release Validation: Final check of all passed unit tests and successful execution of a full game loop on the target Windows/Linux environments.

- Testing Resources (Contributed: Joseph Romano)

No equipment will be needed other than the hardware that we are using to program the application. JUnit will be utilized as well as Unit Tests and general application usage.

- Defect Management (Contributed: Joseph Romano)

For defect management, bug reporting, and tracking, we will utilize a combination of tools.

- GitHub Issues Tracker to report and track defects or bugs encountered during testing.

- TODO comments for bug tracking and fixing

- Spreadsheets to keep track of tests cases and known bugs.