Checkers Game Project Design

UMGC 495 Section 6982

Egan, Alexander

Parada, Pavel

Romano, Joseph

Table of Contents

Scope ........................................................................................................................3

Requirements............................................................................................................4

Methodology..............................................................................................................4

Task Breakdown.........................................................................................................5

Schedule......................................................................................................................6

Project Resources........................................................................................................7

Risks……......................................................................................................................7

Evaluation Plan...........................................................................................................8

- Scope (Contributed: Romano, Joseph. Egan, Alexander)

[Define Objectives, Deliverables, Boundaries and Limitations here]

- Primary Objectives:

  - Implement a basic game of Checkers.

    - Ensure game rules are followed, and players are not allowed to perform actions that are otherwise considered illegal.

    - Ensure game mechanics behave as expected.

    - Implement 2 player system.

    - Implement AI system.

    - Ensure the game renders correctly.

    - Ensure the menus render correctly.

    - Implement Game Menus.

- Secondary Objectives:

  - Implement Additional features:

    - Save States

    - Valid Move Highlights

    - AI difficulties

    - Game history

      - Player Record

      - In game move tracking and message display

- Deliverables:

  - Deliverables are defined in Task Table on page 4.

- Boundaries:

  - Game Logic must be separated from GUI handling.

  - The application display is updated due to changes in the current game state but does not affect the GUI class itself.

- Limitations:

  - Game must follow all rules of Checkers.

  - Application must be coded in Java.

  - Java JDK 25 or later must be used.

  - JavaFX must be used for GUI.

- Requirements (Contributed: Egan, Alexander)

The checkers' game being created has requirements pertaining to the game itself as well as the overall user experience.

Pertaining to the application itself it must have the following functionalities:

- Menu to select game mode.

- In Game Menu, starting with drop down menu and working from there if there is time.

- Buttons to change the state of the game (pause, start, game mode).

- Take mouse input in the application to select and move pieces.

- Visually update the board to show the state of the game in real time.

- Computer AI for users to play against.

The application must also have the following to improve user experience:

- Menus allow ease of use and make clear what is needed.

- The checkerboard can be easily understood.

- Checkerboard visuals are updated in a timely manner to provide ease of use.

- Methodology (Contributed: Romano, Joseph)

This project methodology will be Agile. This will allow us to test concepts and adapt to new ideas and limitations as they are discovered. The priority will be to complete a very simple version of Checkers. If we are ahead of schedule, we will focus on quality-of-life details and add new features to the game.

- Task Breakdown (Contributed: Romano, Joseph)

| Task | Assigned To | Estimated Completion Date |
| --- | --- | --- |
| Game Logic UML | Romano, Joseph | 06/30/2026 |
| GUI / Menu UML | Parada, Pavel | 06/30/2026 |
| Window Class | Parada, Pavel | 06/24/2026 |
| Board Class | Alexander Egan | 06/24/2026 |
| Checker Class | Alexander Egan | 06/24/2026 |
| Color Class | Alexander Egan | 06/26/2026 |
| Menu Class | Parada, Pavel | 06/30/2026 |
| Move Class | Romano, Joseph | 06/26/2026 |
| GameRule Class | Romano, Joseph | 06/30/2026 |
| Player Class | Romano, Joseph | 06/30/2026 |
| AI (Computer) Class | Romano, Joseph | 06/30/2026 |
| GameException Class | Alexander Egan | 06/24/2026 |
| UnitTests Class | Alexander Egan | 06/30/2026 |
| Controller Class | Romano, Joseph | 06/30/2026 |

- Schedule (Contributed: Romano, Joseph)

| Schedule | Start Date | Deadline |
| --- | --- | --- |
| 1 Develop Project Plan | 06/10/2026 | 06/17/2026 |
| 1.1 Define Application Type | 06/10/2026 | 06/17/2026 |
| 1.2 Assign Project Roles | 06/10/2026 | 06/17/2026 |
| 1.3 Establish Communication Methods | 06/10/2026 | 06/17/2026 |
| 1.4 Determine Application Framework | 06/10/2026 | 06/17/2026 |
| 2 Develop Project Design | 06/17/2026 | 06/24/2026 |
| 2.1 Define Project Scope | 06/17/2026 | 06/18/2026 |
| 2.2 Identify Functionality | 06/18/2026 | 06/20/2026 |
| 2.3 Determine Project Methodology | 06/20/2026 | 06/21/2026 |
| 2.4 Create and Implement Project Evaluations | 06/21/2026 | 06/24/2026 |
| 3 Phase I Source | 06/17/2026 | 06/30/2026 |
| 3.1 Develop Main Menu | 06/17/2026 | 06/30/2026 |
| 3.2 Develop In Game Menu | 06/20/2026 | 06/30/2026 |
| 3.3 Implement Core Game Logic | 06/22/2026 | 06/30/2026 |
| 3.4 Develop Documentation | 06/17/2026 | 07/03/2026 |
| 3.5 Create / Acquire Game Assets (Procedurally Generated Shapes) | 06/22/2026 | 06/30/2026 |
| 4 Test Plan | 06/26/2026 | 07/08/2026 |
| 4.1 Define Testing Scope | 06/26/2026 | 06/27/2026 |
| 4.2 Develop Unit Test Cases | 06/27/2026 | 06/30/2026 |
| 5 Phase II Source | 06/30/2026 | 07/15/2026 |
| 5.1 Code Review | 06/30/2026 | 07/15/2026 |
| 5.2 Finalize Documentation | 06/30/2026 | 07/15/2026 |
| 5.3 Develop and Run Final Unit Tests / Debug Software | 07/01/2026 | 07/15/2026 |
| 6 Develop User Guide | 06/26/2026 | 07/22/2026 |
| 7 Final Project Deployment | 07/22/2026 | 08/04/2026 |

- Project Resources (Contributed: Romano, Joseph)

  - The following resources will be required. No monetary costs will be incurred or required for these resources.

    - Libraries

      - JavaFX SDK 26

      - JDK 26

    - Software

      - Java Capable IDE (Eclipse, IntelliJ...)

    - Operating Systems for Application Testing

      - Windows

      - Linux (Romano, Joseph)

- Risks (Contributed: Egan, Alexander, Romano, Joseph)

Risk: Unfamiliarity with Java game development framework

Probability: 60% 25% (Reduced due since the start of this project)

Impact: Project will not be able to progress in a timely manner if a majority of members are not familiar with the framework being used.

Action: Group members will spend time learning how to use JavaFX while working on parts of the project that do not require JavaFX.

Risk: Back-end implementations does not work with user interface implementation.

Probability: 10%

Impact: Users will not be able to interact with the application regardless if the core application mechanics work.

Action: While developing the core implementations, UI interactions will be kept in mind and developers shall ask themselves can this work with event listeners.

Risk: Team Availability

Probability: 80% 82% (Slight increase since the start of this project)

Impact: Decisions on the direction of the game will not be made in a timely manner. Parts of the project that each person is responsible for may also not be completed on time or not worked on overall. This will prevent the project from moving forward.

Action: A comprehensive plan must be prepared so that even with lack of communication. If each group member has access to this plan, work can be accomplished on each member’s own time without communication. Tasks must still be completed on time, which this plan will take into consideration.

Understandably, this will be our major concern of this project. Developers shall ensure to communicate with each other once every day or two to ensure that the project is still on track.

- Evaluation Plan (Contributed: Egan, Alexander. Parada, Pavel)

With an Agile Project Methodology, we shall continuously test features and adjust as we implement them. The group members for this project should be updated at least once a day on progress with tasks and the estimated percentage of what is completed. This will allow a general understanding of the progress that is accomplished with the project. Depending on tests, progress may be set back as tested features may fail when the task is worked on further.

A checklist will be made so that group members are able to mark off when a task has been completed fully. The checklist will be sectioned so that when a group of tasks are completed, the units from those tasks, after individual testing, can be merged and tested for that section. A testing section will be on the checklist as well to mark whether it was successful or if further work is needed.