Group 2 Project Plan

UMGC 495 Section 6982

Egan, Alexander

Parada, Pavel

Romano, Joseph

Table of Contents

Overview..............................................................................................................................2

Statement of Work..............................................................................................................3

Resource List.......................................................................................................................4

Roles....................................................................................................................................5

Risks....................................................................................................................................6

Project Schedule..................................................................................................................7

- Overview (Contributed: Egan, Alexander)

This project plan will provide a description of group two’s video game project. It will contain detailed information on the goals of the project and how they are to be accomplished. Included in the document are: Statement of Work, Resource List, Roles, Risks, and Project Schedule.

- Statement of Work

The client, the Computer Science Department, has requested us to develop a game where one to two people can play checkers on a personal computer. First, players of the game will be able to move checker pieces as if they were playing the physical game. The Core Game Logic Developer will create two modes for singleplayer and two player games. Singleplayer will require a computer opponent where two player games will require the second player to be the opponent. The GUI Developer will create an interface where players can select which mode they wish to play as well as the visual components necessary to show the game being played. The Unit Tester will test each individual unit to find any problems that are present and communicate with team members about what these problems are. All units created will be brought together to create the final program and tested once more to ensure they all work together.

- Resource List (Contributed: Egan, Alexander / Romano, Joseph)

In order to create the game of checkers, the following resources will be needed:

- Game Development Software or Library (Java libGDX https://libgdx.com/  / JavaFX https://www.oracle.com/java/technologies/downloads/javafx/ )

- Java IDE (Eclipse (https://www.eclipse.org/downloads/ ), IntelliJ (https://www.jetbrains.com/idea/ )

- Personal Computers.

- Game Assets or Sprites.

- Java JDK 26 or JDK 25. (https://www.oracle.com/java/technologies/downloads/ ) or OpenJDK 26. (https://openjdk.org/projects/jdk/26/ )

- GitHub account for Version Control. (https://github.com/)

- Git to push/pull/clone game repository. (https://git-scm.com/ / https://github.com/git-guides )

- Microsoft Teams for Documentation. (https://teams.cloud.microsoft/)

- Discord for communication. (https://discord.com/ )

- Word Document Processor such as Microsoft Word or LibreOffice.

- Microphone or telecommunication device for calls or voice meetings.

- Internet Connection.

- Roles (Contributed: Egan, Alexander)

Listed below are the roles this project needs, and which member will be filling that role.

Role: Project Lead

Team Member: Joseph Romano

Description: The Project Lead is responsible for management of the team. They will ensure that the team does not stray far from its initial goals and that all requirements are met for this project.

Role: Core Game Logic Developer

Team Member: Joseph Romano

Assistant: Alexander Egan

Description: The Core Game Logic Developer is responsible for the underlying logic of the game. This includes movement of the checker pieces, logic checks, win/lose conditions, and computer AI.

Role: GUI Developer

Team Member: Pavel Parada

Description: The GUI Developer is responsible for the visuals of the game. They will ensure that players can see the checkerboard and events that happen throughout the game, such as checker piece movement. They are also responsible for making menus that are navigable and allow a user to start the game.

Role: Unit Tester

Team Member: Alexander Egan

Description: The Unit Tester is responsible for testing each unit of the project separately to ensure that they are bug free and work as intended. Units will need to be not connected when testing to properly identify problems within each unit before combining them into one program.

- Risk (Contributed: Egan, Alexander / Parada, Pavel)

| Risk | Probability | Impact | Action |
| --- | --- | --- | --- |
| Unfamiliarity with the Java game development framework. | 70% | Project will not be able to be worked on due to a majority of members not knowing how to use the framework. | Group members will spend time learning how to use libGDX / JavaFX while creating general plans for the game being developed. |
| Game assets cannot be obtained without a monetary cost. | 10% | The project will not be able to be made as game assets are necessary for the visual components of the game. | Create our own assets for visuals in the game. Or acquire royalty-free assets. Or assets that are under the GNU Public License. |
| Team Availability | 80% | Communication will suffer and decisions may not be made as quick, setting back the time the project can be completed | Prepare a comprehensive plan initially with group members so that despite communication difficulties, all group members can reference the plan on what to do. If there are questions, as many questions as one may think they need should be asked at once to ensure that all questions eventually get answered in a timely manner. |

- Project Schedule (Contributed: Romano, Joseph)

| Tasks | Start Date | Deadline |
| --- | --- | --- |
| 1 Develop Project Plan | 06/10/2026 | 06/17/2026 |
| 1.1 Define Application Type | 06/10/2026 | 06/17/2026 |
| 1.2 Assign Project Roles | 06/10/2026 | 06/17/2026 |
| 1.3 Establish Communication Methods | 06/10/2026 | 06/17/2026 |
| 1.4 Determine Application Framework | 06/10/2026 | 06/17/2026 |
| 2 Develop Project Design | 06/17/2026 | 06/24/2026 |
| 2.1 Define Project Scope | 06/17/2026 | 06/18/2026 |
| 2.2 Identify Functionality | 06/18/2026 | 06/20/2026 |
| 2.3 Determine Project Methodology | 06/20/2026 | 06/21/2026 |
| 2.4 Create and Implement Project Evaluations | 06/21/2026 | 06/24/2026 |
| 2.5 Create / Acquire Game Assets | 06/22/2026 | 06/24/2026 |
| 3 Phase I Source | 06/17/2026 | 06/26/2026 |
| 3.1 Develop Main Menu | 06/17/2026 | 06/20/2026 |
| 3.2 Develop Pause Menu | 06/20/2026 | 06/22/2026 |
| 3.3 Implement Core Game Logic | 06/22/2026 | 06/26/2026 |
| 3.4 Develop Documentation | 06/17/2026 | 06/26/2026 |
| 4 Test Plan | 06/26/2026 | 07/08/2026 |
| 4.1 Define Testing Scope | 06/26/2026 | 06/27/2026 |
| 4.2 Develop Unit Test Cases | 06/27/2026 | 06/30/2026 |
| 5 Phase II Source | 06/30/2026 | 07/15/2026 |
| 5.1 Code Review | 06/30/2026 | 07/15/2026 |
| 5.2 Finalize Documentation | 06/30/2026 | 07/15/2026 |
| 5.3 Develop and Run Final Unit Tests / Debug Software | 07/01/2026 | 07/15/2026 |
| 6 Develop User Guide | 06/26/2026 | 07/22/2026 |
| 7 Final Project Deployment | 07/22/2026 | 08/04/2026 |

Disclosure: Project Schedule is subject to change. Unforeseeable events may occur and Key task deadlines may change.